Started Menu domain foundation.

Completed:

- Created Supabase Menu foundation:

- mnu_items

- mnu_components

- mnu_diet_tags

- vw_mnu_items

- vw_mnu_components

- Added Menu Category helper with initial seed values:

- Breakfast

- Lunch

- Dinner

- Reception

- Beverage

- Added Menu costing functions:

- get_menu_total_cost

- get_menu_cost_per_unit

- get_menu_cost_per_base_unit

- Added Menu derived summary functions:

- get_menu_derived_allergens

- get_menu_derived_diet_tags

- Added Menu operations:

- duplicate_menu

- delete_menu

- save_mnu_components_snapshot

- save_mnu_diet_tags_snapshot

- Began Appsmith MenuList rewiring from DishList.

- Began Appsmith Menu page rewiring from Dish/Recipe patterns.

- Fixed major copied Recipe/Dish references in Menu component table logic.

- Fixed Menu component table to use mnu_components_local_rows and current_menu_id.

- Fixed getMnuComponents to read vw_mnu_components by menu_id.

- Fixed major Menu save queries that were still writing to Recipe tables.

Known incomplete:

- Menu page queries still need full audit.

- Menu JS still needs full audit.

- MenuList linting errors remain.

- Menu name duplicate checking not yet confirmed/rewired.

- Menu Save behavior should remain on Menu page after save/refresh.

- Bad Recipe test row may need cleanup if created during copied-query testing.

- Menu testing not complete.

Status:

Menu foundation started but not stable.

Continue next with full Menu query audit, then Menu JS audit, then MenuList lint cleanup.