Version: v0.1.36_Event_Header_Stabilized

Completed

EventList

* Cleaned EventList query wiring.

* Removed duplicate getEvents query.

* Standardized EventList on getEvtList.

* Fixed EventList initialization.

* Fixed Event open/edit routing using current_event_id.

* Fixed EventList duplicate action.

* Fixed EventList delete action.

* Removed remaining Menu-based EventList behavior.

Events Header

* Corrected Event page loading to use Event domain references.

* Fixed Close behavior.

* Fixed dirty-state detection.

* Fixed unsaved-changes workflow.

* Fixed Save workflow.

* Fixed Save & New workflow wiring.

* Corrected duplicate Event action.

* Corrected delete Event action.

* Corrected Event name validation.

Supabase

* Replaced duplicate_event() logic.

* Added automatic duplicate naming.

* Prevented duplicate-name collisions during duplication.

* Duplicate naming now follows:

* Event Name

* Event Name Copy

* Event Name Copy 2

* Event Name Copy 3

* etc.

Testing Completed

* EventList load.

* EventList edit.

* EventList duplicate.

* EventList delete.

* Event open.

* Event save.

* Event save and remain open.

* Event close.

* Event duplicate.

* Event delete.

* Unsaved-change prompts.

* Duplicate naming behavior.

Operational Decisions Confirmed

* Event propagation terminates at Events.

* Groceries and Quotations remain manual downstream modules.

* Event impact logic will be based on Grocery participation rather than Recipe/Dish/Menu dependencies.

* Future Event impact states:

* In Groceries Queue

* In Order (Exploded)

Next Development Target

Event Components

Planned sequence:

1. Complete remaining Event page cleanup.

2. Remove remaining Menu-copy component logic.

3. Build Customer modal.

4. Rebuild Event Components for Menu-only consumption.

5. Implement Event rollups.

6. Implement Event warnings.

7. Implement Event status routing.

8. Validate complete Event workflow.

Status

Event Header and EventList considered stable.

Primary remaining Event work is Event Components and downstream rollups.