v0.1.65 — Contact Normalization Complete

Date: 20 July 2026

Development Summary

This development stage completed the Contact normalization work. The Contact module now operates from the shared Contact master architecture with one reusable maintenance workflow supporting Customers, Venues, Events and Quotations.

Completed Work

• Contact Add workflow completed.

• Contact Edit workflow completed.

• Save workflow completed.

• Save & New workflow completed.

• Customer associations save correctly.

• Venue associations save correctly.

• Existing associations are preserved during edits.

• Contact modal now uses the shared save_contact_master(...) function exclusively.

• Legacy Contact save/update queries removed.

• Contact Save logic centralized into the contactSave JSObject.

• Save and Save & New now share one common save path.

Operational Decisions

Modal behaviour

The Contact modal is a working area.

Users may freely change values while the modal remains open.

No database updates occur until Save or Save & New is pressed.

The Active checkbox inside the modal is part of the Contact record and is committed only during Save.

Contact List behaviour

The Contact List Active toggle is an immediate action.

Changing Active from the list commits directly without opening the modal.

This remains separate from the modal Save workflow.

Known Remaining Work

Appsmith table widget tblContacts developed a corrupted event binding producing:

Expected an identifier and instead saw ';'

This appears to be widget corruption rather than application logic.

The remaining work is limited to rebuilding tblContacts from the existing JSON configuration and reconnecting its bindings.

No additional Supabase normalization is required for the Contact module.

Testing Confirmed

Confirmed:

• Add Contact

• Edit Contact

• Save

• Save & New

• Customer linking

• Venue linking

• Unassigned Contacts

• Shared Contact architecture

• save_contact_master() operation

• contactSave JSObject workflow

Immediate Next Step

1. Rebuild tblContacts from the existing exported JSON.

2. Restore Active inline update behaviour.

3. Perform final Contact regression testing.

4. Close Contact normalization and continue with the next normalization stage.