v0.1.67_Customer_Duplicates_Contact_WIP

Date:

2026-07-24

Summary

-------

Completed the Customer duplicate workflow and reached a stable implementation checkpoint before completing Contact Quick Add duplicate handling.

Completed

---------

• Customer duplicate workflow fully implemented.

• Existing Customer saves without duplicate warning when Customer Name is unchanged.

• Renaming an existing Customer to an existing Customer Name correctly displays duplicate warning.

• Accepting duplicate retains the existing Customer ID.

• Customer duplicate, Delete and Copy workflows verified.

• Customer duplicate implementation considered complete.

Contact (inside Customer)

-------------------------

• Quick Add Contact continues to support Add and Select only.

• Contact editing remains deferred to ContactList.

• Contact duplicate business rules confirmed to match Customer.

• Duplicate Contact names are allowed after user confirmation.

• Removed database unique index:

ux_contacts_client_name_live

so duplicate Contact names are now permitted by the database.

• Added duplicate lookup query for Contact.

• Began wiring Contact duplicate warning into existing duplicate dialog.

Current Status

--------------

Unique Contact creation works correctly.

Duplicate Contact currently:

• Duplicate warning appears.

• Confirm path is not yet correctly wired.

• Contact values are lost after confirmation.

• Customer modal closes unexpectedly.

• Customer changes are discarded.

• No duplicate Contact is created.

Known Issues

------------

• Remaining references to obsolete saveQuickContact() functions still exist.

• Contact duplicate confirmation lifecycle requires redesign/review.

• Current implementation appears to mix Customer save lifecycle with Contact Quick Add lifecycle.

Business Rules Confirmed

------------------------

Customer

• Duplicate names allowed after warning.

Contact

• Duplicate names allowed after warning.

• Customer/Venue pages only Add or Select Contacts.

• Contact maintenance belongs in ContactList.

Venue

• Exact duplicate Venue names are NOT allowed.

• User must select existing Venue or use a more specific name.

• Venue maintenance belongs in VenueList.

Decision

--------

Implementation intentionally paused.

Next session will begin with a fresh-eye review of the complete Customer page before further implementation.

Focus will be on separating:

• Customer Save lifecycle

from

• Contact Quick Add lifecycle

before additional coding.